# Atlas AI: AGI-HPC Cognitive Architecture Implementation Plan

## Overview

Rebuild Atlas AI as a full showcase of the AGI-HPC cognitive architecture – all 10 subsystems running on the HP Z840 workstation with dual GV100 GPUs.

## Architecture: Subsystem Mapping

| AGI-HPC Subsystem | Atlas Implementation | Port |
| --- | --- | --- |
| Event Fabric | NATS JetStream | 4222 |
| Left Hemisphere | Qwen-72B with analytical prompt (temp=0.3), RAG | 50100-50101 |
| Right Hemisphere | Qwen-72B with creative prompt (temp=0.8) | 50200-50201 |
| Memory (Semantic) | PostgreSQL + pgvector (existing RAG index) | 50301 |
| Memory (Episodic) | PostgreSQL (conversation history + embeddings) | 50302 |
| Memory (Procedural) | SQLite (learned procedures, routing preferences) | 50303 |
| Safety Gateway | ErisML DEME pipeline (3-layer: Reflex/Tactical/Strategic) | 50400-50401 |
| Metacognition | Self-monitoring, reflection loop, parameter adjustment | 50500-50501 |
| Environment | System sensors (GPU/CPU/RAM), repo watcher, shell/web actuators | 50600-50601 |
| DHT | Local service registry + config store (Kademlia interface) | 50800 |
| Integration | Orchestrator: request classification, hemisphere routing, response merging | 50700-50701 |

## Hardware Resource Allocation

CPU Socket 0 (24 threads): LH, Memory, Safety, Metacognition, NATS
CPU Socket 1 (24 threads): RH, Environment, Integration, PostgreSQL, Indexer
GPU 0 (32GB): Qwen-72B layers 0-39
GPU 1 (32GB): Qwen-72B layers 40-79
RAM: ~50GB Qwen + 8GB Postgres + 4GB BGE-M3 + 4GB services = ~66GB used, ~158GB free

## NATS Event Fabric Subjects

agi.lh.request.{chat,plan,reason}     agi.lh.response.{chat,plan}
agi.rh.request.{pattern,spatial,creative}  agi.rh.response.*
agi.memory.{store,query}.{semantic,episodic,procedural}
agi.safety.check.{input,output,action}    agi.safety.{veto,audit}
agi.meta.monitor.{latency,quality,confidence}  agi.meta.adjust.*
agi.env.sensor.{system,repos,network}     agi.env.actuator.{shell,web}
agi.integration.{route,merge,session}

## Request Flow (Post-Implementation)

User -> Integration -> Safety(input) -> Memory(context) -> Router
  -> LH (analytical) and/or RH (creative) -> Safety(output)
  -> Memory(store episode) -> Metacognition(observe) -> User

LH and RH use the SAME Qwen-72B model but with different system prompts and sampling parameters – like biological hemispheres using the same neural substrate with different connectivity patterns.

## Phased Implementation (7 Sprints, 14 Weeks)

### Phase 0: Foundation (Week 1-2)

- Bootstrap repo structure with bootstrap_agi_hpc_repo_v2.py

- Install NATS, configure JetStream

- Write Event dataclass and EventFabric NATS wrapper

- Verify publish/subscribe works

- Deliverable: Event fabric running, directory structure created

### Phase 1: LLM Integration + Left Hemisphere (Week 3-4)

- Write LLMClient wrapping llama-server’s OpenAI API

- Write InferenceConfig and prompt template registry

- Refactor atlas-rag-server.py into src/agi/lh/rag.py

- Write LH service: subscribes to agi.lh.request.*, retrieves RAG, calls LLM with analytical prompt

- Deliverable: Chat flows through NATS -> LH -> LLM, functionally equivalent to current Atlas

### Phase 2: Memory Subsystem (Week 5-6)

- Semantic: wrap existing pgvector (already done)

- Episodic: new PostgreSQL table for conversation episodes with embeddings

- Procedural: SQLite store for learned routing preferences, prompt patterns

- Memory Service Broker routes to appropriate sub-store

- Deliverable: “What did we discuss yesterday?” returns actual recall

### Phase 3: Safety Gateway (Week 7-8)

- Integrate erisml-lib DEME pipeline as a dependency

- Write EthicalFacts adapter for chat interactions

- Input gate (pre-LLM), output gate (post-LLM), action gate (pre-actuator)

- Configure DEME profile for research-assistant domain

- Audit log with full DecisionProof

- Deliverable: Every interaction safety-checked with 3-layer pipeline, dashboard at :50401

### Phase 4: Right Hemisphere + Integration (Week 9-10)

- RH service: same model, different prompt (creative, analogical, temp=0.8)

- Request classifier: routes to LH (analytical), RH (creative), or both

- Response merger for dual-hemisphere queries

- Session manager with episodic memory linking

- Chat UI upgraded: shows LH/RH/Both badges, safety status, memory hits

- Deliverable: “What patterns do you see?” goes to RH, “Debug this” goes to LH

### Phase 5: Metacognition + Environment (Week 11-12)

- Monitor: subscribes to all events, tracks latency/throughput/quality/veto-rate

- Reflector: periodically asks LLM to evaluate its own performance

- Adjuster: tunes temperature, max_tokens, routing based on metrics

- System sensor (GPU/CPU/RAM via research-portal discovery functions)

- Repo sensor (watches /archive/ahb-sjsu/ for changes, triggers re-index)

- Shell/web actuators (sandboxed, safety-gated)

- Deliverable: Atlas can answer “How are you performing?” with real data

### Phase 6: DHT + Dashboard + Polish (Week 13-14)

- DHT service registry with Kademlia interface (ready for multi-node scaling)

- Unified dashboard: chat + system status + cognitive state + safety audit + memory + metacognition

- Process supervisor: start_atlas.sh starts all services in correct order

- Health check script

- Deliverable: Complete 10-subsystem architecture running, full dashboard

## Key Integration Points

- erisml-lib (C:/source/erisml-lib/): DEME pipeline, MoralVectors, EthicalFacts, DecisionProof -> Safety Gateway

- research-portal (C:/source/atlas-portal/): discovery.py hardware functions -> Environment sensors

- bootstrap script (C:/source/bootstrap_agi_hpc_repo_v2.py): creates canonical directory layout

- DEME whitepaper (C:/source/erisml-lib/docs/guides/deme_whitepaper_nist.md): authoritative architecture reference

## Risk Mitigations

- Single LLM bottleneck: LH/RH share llama-server. Serialize by default, parallelize only for dual-hemisphere queries. Use 2-3 concurrent slots.

- NATS SPOF: Each service also exposes direct HTTP endpoints as fallback. Graceful degradation to current architecture if NATS is down.

- Memory growth: TTL-based episodic cleanup (90 days). Procedural memory has success/failure counters for pruning.

- Safety overhead: Reflex layer < 1ms. Full Tactical layer can be async for non-critical interactions. Cache decisions for similar inputs.